## Slide 1: Scholarium + Teach Operating Review
Evidence cut: 15 July 2026
Pre-alpha
Prepared by
SecuredMe Education
G12 review
Scholarium

## Slide 2: Scholarium + Teach operating review
Agenda
01 | Status and scope
02 | Verified engineering evidence
03 | Product and privacy boundaries
04 | Open risks and mitigations
05 | Next quality and delivery gates
06 | Decision required

## Slide 3: G12 is closing on evidence; production and real learner data remain outside the claim.
Product surface
Teach, Portfolio, Sources, Administration, and role-specific guidance now share one system story.
Direct proof
The browser shows zero console errors and no horizontal overflow on the validated landing and application paths.
Documentation
Five diagram packages and three role guides are delivered with editable sources and accessible exports.
HIGHLIGHTS
Data boundary
Validation remains synthetic-data-only until the EFVP and legal review are closed.
Runtime boundary
Private engines stay behind Gate5 and outside the Cloudflare web bundle.
Readiness boundary
This review proves pre-alpha execution, not production, legal, clinical, disciplinary, or autonomous authority readiness.
BOUNDARIES

## Slide 4: Four operating gates define current readiness
G11 - Integrity
Pluginpack and FNP-QNN evidence closed; Gate5 remains the only invocation path.
G12 - Product story
Frontend, diagrams, guides, Team Alignment, and this review close together.
G13 - Quality
Full contracts, privacy, accessibility, failure, load, and visual proof remain next.
G14 - Operations
Tunnel, observability, recovery, deployment, GitHub, and final audit remain gated.
A capability is complete only when its contract, lifecycle, direct test, and authority boundary are evidenced.

## Slide 5: Verified evidence register
Each row states the tested surface and its scope. Counts are not combined into a readiness percentage.
Capability | Evidence | Result | Scope | Status
Pluginpack | Tests | 337 passed | Local | Proven
Manifest | Integrity | 41 / 41 | Local | Proven
Doctor | Checks | 12 / 12 | Local | Proven
FNP-QNN | Bridge | 29 passed, 1 skipped | Adapter | Proven
Teach diagrams | Packages | 5 | Docs | Delivered
Role guides | DOCX | 3 | Docs | Delivered
Local D1 | Migration | 34 / 75 tables | Dev only | Applied
Browser | Console | 0 errors | Local | Proven

## Slide 6: Engineering evidence is explicit, not blended
0
Browser console errors
on validated paths
75
Local D1 tables
after 34 migrations
Validated counts
The bars represent four independent engineering surfaces. A larger count is not a quality score; each result keeps its own scope and proof source.
Chart: 
| Category 1 | Category 2 | Category 3 | Category 4
Verified count | 337 | 41 | 12 | 29
Unresolved | 0 | 0 | 0 | 0

## Slide 7: Operating boundaries are measurable
0
Real learner records
used in validation
1
Authorized private
gateway path
5
Traceable diagram
packages delivered
3
Role guides with
validated pagination
These are explicit state indicators, not a composite person, product, or compliance score.
A green engineering result cannot override an open privacy or authority gate.

## Slide 8: G12 delivery counts are concrete
G12
Role guides: student, teacher, administrator
Executive decks: alignment and operating review
5
3
2
Product and documentation artifacts now describe the same Teach domain. Counts below are deliverables, not adoption metrics.

## Slide 9: Open risks remain visible and assigned to gates
Privacy approval
EFVP and legal review are not closed.
Owner: Privacy / legal
Gate: before real learner data
Control: synthetic data only
Quality breadth
Full G13 suites are not yet closed.
Owner: Engineering
Gate: actions 145-156
Control: no completion claim
Environment debt
Central Pillow install is inconsistent while media is active.
Owner: Runtime ops
Gate: worker maintenance
Control: isolated QA runtime
Deployment boundary
cPanel and Cloudflare delivery are not prepared.
Owner: Platform ops
Gate: actions 157-163
Control: localhost only

## Slide 10: The next sequence closes proof before exposure
Close G12
Finalize the corporate dossier, full validation, evidence register, and action matrix.
Execute G13
Run contract, consent, accessibility, browser, failure, load, secrets, and build gates.
Prepare G14
Secure tunnel, technical metrics, recovery, deployment paths, Git flow, and final audit.
Now
Next
Then

## Slide 11: Decision
Proceed to G13
Keep real learner data blocked
Scholarium